I'll add a comprehensive, ordered todo list for the full workflow and then provide the step-by-step instructions to follow.

Completed: *Finalize rules and constraints* (1/20)

Below is a concrete, ordered workflow you can follow (I added it to the todo tracker). Work each step to completion, run the verification described, then tell me the result — I’ll guide or fix the next step.

High-level phases

1. Backend data & migrations

2. Backend business logic & APIs

3. Permissions & security

4. Background jobs & scheduling

5. Frontend UI changes and wiring

6. Data migration, tests, rollout

Step-by-step procedure

Phase 0 — Preliminaries

1. Confirm rules (done): multiple admins per hospital; verification per hospital; 2-week patient view; templates persist until changed; patients can cancel within 24 hours after booking; admins cancel appointments (not slots). (You already set these.)

2. Create a feature branch for work: git checkout -b feat/hospital-admin-slots

Phase 1 — Data model & migrations

3. Add models:

- `HospitalAdmin` (FK to `User`, FK to `Hospital`, is_active, timestamps).

- `DoctorHospitalVerification` (doctor FK, hospital FK, status, verified_by, verified_at, reason).

- `SlotTemplate` (doctor FK, hospital FK, day_of_week, start_time, end_time, slot_duration_minutes, default_patient_limit, is_active, created_by).

- Update `AppointmentAvailableSlot` to: add `slot_template` FK (nullable), `patient_limit`, `booked_count`, `created_by`(admin).

- Update `Appointment` to: add `hospital` FK (if missing), `cancelled_by` (choices: patient/admin), `cancel_reason`, `cancelled_at`.

4. Create and run Django migrations (or equivalent). Verify the DB schema contains new tables/columns.

Verification: run `python manage.py makemigrations` then `python manage.py migrate` and confirm no errors.

Phase 2 — Permissions & auth

5. Implement role checks:

- Hospital admins (one or more per hospital) can manage templates, verify doctors, and cancel appointments.

- Doctors cannot create slots or cancel appointments; they can edit patient limit for their own slots at hospitals where verified.

- Patients can view/book slots (next 2 weeks) and cancel within 24 hours of booking.

6. Add API-level checks and unit tests for these permission rules.

Verification: call admin-only endpoints with non-admin credentials (should 403), and doctor endpoints that are revoked should 403.

Phase 3 — Verification and admin flows

7. Backend: Add endpoints for doctor verification:

- `GET /api/admin/hospital/<id>/pending-doctors/`

- `POST /api/admin/doctor-verification/<id>/verify/`

- `POST /api/admin/doctor-verification/<id>/reject/` (reason)

8. Frontend: Admin dashboard UI to list pending doctors and verify/reject with reason.

Verification: Admin verifies a doctor → `DoctorHospitalVerification` record shows `verified` and `verified_by`.

Phase 4 — Slot templates & generation

9. Backend: Implement `SlotTemplate` CRUD endpoints (admin-scoped). Creating a template should not immediately create infinite slots — generate one week forward or a configurable window.

10. Background job: Add a scheduled job (daily or weekly) that:

- Generates appointment slots for each active template for the upcoming week (ensure no duplicates).

- Keeps template attached to doctor until manually changed.

11. Backend: Add endpoint to force-generate slots for a template (for manual admin regeneration).

12. Business rule: Doctor-provided availability is advisory only; admins create templates. No cross-hospital conflict checking.

Verification: Create a template in admin UI → run job or call generate endpoint → check `AppointmentAvailableSlot` rows appear for that week with `slot_template` FK.

Phase 5 — Booking & capacity

13. Booking endpoint changes:

- `POST /api/patient/appointments` accepts `slot_id`.

- Transactionally check `booked_count < patient_limit` then increment `booked_count` and create `Appointment` with status `confirmed`.

- If full, return an error and frontend disables booking option.

14. Implement atomic DB locking or optimistic check to avoid race conditions (select ... for update or similar).

Verification: Simulate concurrent bookings to the same slot; ensure capacity not exceeded.

Phase 6 — Cancellation logic

15. Patient cancellation:

- Allowed only within 24 hours after booking (enforce in backend).

- Update `Appointment` (`cancelled_by='patient'`, store reason, timestamp) and decrement slot `booked_count`.

16. Admin cancellation:

- Admin cancels appointment with required reason (store admin id and reason). Decrement booked_count and notify patient.

17. Doctors cannot cancel appointments (API returns 403).

Verification: Book appointment, cancel as patient within and after 24 hours (test both). Admin cancel works and logs reason.

Phase 7 — Audit, notifications, and logging

18. Add audit trails for: template create/update, verification actions, slot generation, appointment booking, appointment cancellation (who/reason).

19. Add email/notification hooks for: verification result, booking confirmation, cancellation notifications.

Verification: Check audit entries and that emails are queued/sent (or logs exist in dev).

Phase 8 — Frontend changes

20. Admin UI:

- Doctor verification screen (list pending).

- SlotTemplate CRUD UI and “Generate week” action.

- Appointment list with cancel action and required reason.

21. Doctor UI:

- Remove/create-slot UI (disable/hide).

- Add UI to edit patient limit on a slot (`PATCH /api/slots/{id}/patient-limit/`).

22. Patient UI:

- `DoctorSlots` component (already added) for 2-week view.

- Book flow: booking button disabled when slot full; accepts `slot` query param to prefill booking page (already wired).

- Cancel appointment UI with reason and 24-hour check.

Verification: Manually validate flows and fix UI mappings to backend responses.

Phase 9 — Data migration strategy

23. Plan to migrate existing doctor-created slots:

- Option A (safe): Keep legacy slots, mark `created_by` as doctor, and create verification records for doctors in hospitals inferred from the slots.

- Option B (cleanup): Ask admins to re-create templates, preserve current booked appointments by mapping them to slots and templates if possible.

24. Create migration scripts that:

- Add `DoctorHospitalVerification` records for existing doctor-hospital relationships (optionally `verified`).

- Annotate legacy slots with `created_by` and `slot_template=null` and `is_legacy=true`.

Verification: Run migration on staging DB, verify appointments still intact and admins can create templates.

Phase 10 — Tests & rollout

25. Add unit/integration tests:

- Template-to-slot generation

- Booking and concurrent booking

- Cancellation rules (patient 24-hour window, admin cancel)

- Permissions (admin/doctor/patient)

26. Rollout plan (phased):

- Deploy backend models + endpoints (keep old doctor slot creation disabled via feature flag).

- Seed admin accounts or enable admin dashboard for first hospital.

- Let admins create templates while legacy system is still allowed (parallel mode).

- After enough time, flip flag disabling doctor slot creation and remove legacy paths.

- Monitor errors and user complaints, then clean up old code after stabilization.

Verification: Smoke test critical paths in staging, then run rollout with a subset of hospitals.

Operational & testing checklist (quick)

- Run migrations: `python manage.py makemigrations && python manage.py migrate`

- Run backend tests: `pytest` (or your test command)

- Start frontend dev server: `npm run dev` in frontend

- Create an admin, verify a doctor, create a template, generate a week, book appointment, cancel.

If you want, I’ll:

- generate exact Django model/serializer/view code for Step 3–6, and migrations; or

- implement the admin API and a management command for slot generation; or

- write the migration script to convert existing slots.

Next action

Pick which of the following you'd like to start with now:

1. I will implement the backend models and migrations (I want your help step-by-step).

2. Show me generated Django model code for all new/changed models (I will copy it).

3. Implement the slot generation management command and atomics for booking (I’ll write it).

4. Help build the admin UI and API endpoints for verification/templates.

Reply with 1–4 and I’ll produce the precise next-code changes and commands.